PROJECT BRIEF  |  PYTHON EDITION  |  v3.0

Rhino Orthotic Toolkit

A professional Rhino 8 Python plugin for custom orthotic insole design

No Visual Studio required  |  No compilation step  |  Double-click .rhi to install

| Plugin Name | OrthoticToolkit.rhp |
| --- | --- |
| Implementation | Python 3 (CPython via Rhino 8 Script Editor) |
| Target Platform | Rhino 8 for Windows |
| Target Outputs | EVA milling (CNC) and FDM/SLA 3D printing |
| Installation | Double-click .rhi file -- no coding or compilation required |
| Shoe Last Support | Full integration with existing Rhino shoe last geometry |
| Document Version | 3.0 ¦ March 2026 ¦ Includes Build Prompts and Status Tracking |

# How to Use This Document

This document serves three purposes. It is the technical specification for the plugin, the sequence of build prompts to give Claude Code, and the live build status log. Follow this workflow for every session:

SESSION START: Tell Claude Code: 'Read PROJECT_BRIEF.docx from the repository, then execute the prompt for the current session as shown in the Build Prompts section.'

SESSION END: Tell Claude Code: 'Update the Current Build Status section of PROJECT_BRIEF.docx to reflect what was completed, any deviations from the brief, and set the next session correctly.'

Claude Code will read the brief, know exactly what has already been built, what the next step is, and what deviations to be aware of. The status section keeps every session in sync.

# Current Build Status

CLAUDE CODE: Update this section at the end of every session. Replace the placeholder values with actual status. Be precise -- the next session depends on this being accurate.

| Overall Status | SESSION 3 COMPLETE |
| --- | --- |
| Current Session | Session 3 -- Foot Scan Import and Plantar Extraction (COMPLETE) |
| Next Session | Session 4 -- Insole Shape Tools |
| Last Updated | 2026-03-11 (Session 3) |
| Files Created | OrthoticToolkit/__plugin__.py, OrthoticToolkit/panel.py, OrthoticToolkit/state.py, OrthoticToolkit/commands/__init__.py, OrthoticToolkit/commands/cmd_resetall.py, OrthoticToolkit/commands/cmd_setlast.py, OrthoticToolkit/commands/cmd_importscan.py, OrthoticToolkit/commands/cmd_orientscan.py, OrthoticToolkit/commands/cmd_extractplantar.py, OrthoticToolkit/geometry/__init__.py, OrthoticToolkit/geometry/surface_utils.py, OrthoticToolkit/geometry/mesh_utils.py, OrthoticToolkit/OrthoticToolkit.rui, OrthoticToolkit/README_INSTALL.txt, OrthoticToolkit_Session3.rhi |
| Rhino Test Status | Awaiting Rhino 8 testing -- .rhi repackaged as Session 3 build |

## Completed Sessions

See session rows below.

| Session | What Was Built | Deviations from Brief | Test Result |
| --- | --- | --- | --- |
| 1 | Plugin skeleton: __plugin__.py with GUID registration and panel loading. panel.py with 8-tab OrthoticPanel (Foot Scan, Outline, Arch, Heel Cup, Forefoot, Posting, Thickness, Export) using DynamicLayout, status bar with Active Last / Scan labels and Select Last button. state.py with all plugin state variables and reset_all(). OT_ResetAll command. OrthoticToolkit.rui toolbar. README_INSTALL.txt. Packaged as .rhi. | Brief references 'Section 8.4' for state variables but no such numbered section exists in the document. State variables were gathered from all tool specifications across the entire brief instead. commands/ and geometry/ directories include __init__.py package files not explicitly listed in the brief but required for Python imports. | Awaiting Rhino 8 testing |
| 2 | Shoe last integration: commands/cmd_setlast.py with OT_SetLast command (Brep selection, sole face detection via face normal dot product with -Z, sole boundary extraction, XY plane projection for footprint curve, inverse sole surface creation with mesh offset fallback, green preview on OT_Preview layer, panel status bar update). geometry/surface_utils.py with create_inverse_sole_surface(), get_surface_bbox(), project_curve_to_plane(), check_gap_tolerance(). geometry/mesh_utils.py with orient_mesh_plantar_down(), get_plantar_boundary(). panel.py updated to wire Select Last button to OT_SetLast with error display. OT_ResetAll enhanced to clean up preview objects. OrthoticToolkit.rui updated with OT_SetLast toolbar button. Repackaged as Session2 .rhi. | No deviations from the brief. All deliverables implemented as specified. OT_ResetAll was enhanced to delete preview objects from the document before clearing state (logical extension, not in brief). | Awaiting Rhino 8 testing |
| 3 | Foot scan import and plantar extraction: commands/cmd_importscan.py with OT_ImportScan (Eto file dialog for STL/OBJ/PLY, Rhino _-Import, mesh selection, OT_FootScan layer). commands/cmd_orientscan.py with OT_OrientScan (orient_mesh_plantar_down, rotation reporting). commands/cmd_extractplantar.py with OT_ExtractPlantar (mesh validation, Laplacian smoothing, 40x20 ray-grid +Z intersection, nearest-neighbour gap fill, NurbsSurface.CreateThroughPoints degree 3, low-point warning at <200, OT_PlantarSurface layer). mesh_utils.py updated with apply_laplacian_smoothing() and validate_mesh_for_extraction(). panel.py Foot Scan tab replaced with full controls: Import Scan, orientation dropdown, Auto-Orient, smoothing slider 0-5, Extract Plantar Surface, extraction result label. OrthoticToolkit.rui updated with three new toolbar buttons. Repackaged as Session3 .rhi. | No deviations from the brief. All deliverables implemented as specified. | Awaiting Rhino 8 testing |

## Known Deviations from Brief

Session 1: The brief references 'Section 8.4' for the list of state variables, but the document has no numbered Section 8.4. All state variables were collected from tool specifications across the entire brief (Sections 3-5). Added __init__.py files to commands/ and geometry/ directories for Python package support (not in brief but required for imports). Session 2: No deviations. OT_ResetAll enhanced to delete preview objects (logical extension). Session 3: No deviations from the brief. All deliverables implemented as specified.

## Files Currently in Repository

OrthoticToolkit/__plugin__.py, OrthoticToolkit/panel.py, OrthoticToolkit/state.py, OrthoticToolkit/commands/__init__.py, OrthoticToolkit/commands/cmd_resetall.py, OrthoticToolkit/commands/cmd_setlast.py, OrthoticToolkit/commands/cmd_importscan.py, OrthoticToolkit/commands/cmd_orientscan.py, OrthoticToolkit/commands/cmd_extractplantar.py, OrthoticToolkit/geometry/__init__.py, OrthoticToolkit/geometry/surface_utils.py, OrthoticToolkit/geometry/mesh_utils.py, OrthoticToolkit/OrthoticToolkit.rui, OrthoticToolkit/README_INSTALL.txt, OrthoticToolkit_Session3.rhi

# Build Prompts

Each prompt below is a complete, self-contained instruction for one Claude Code session. Copy and paste the prompt exactly as written. Do not combine prompts -- each one must be tested and the status section updated before the next begins.

IMPORTANT: Always start a session by telling Claude Code to read this document first. Then say 'execute the prompt for Session N'. This ensures Claude Code has full context including any deviations recorded in the status section.

## Session 1 -- Foundation and Plugin Skeleton

Goal: Establish the complete file structure, plugin registration, state module, and a dockable panel with all eight tabs present but with stubbed controls. By the end of this session the panel must open and dock inside Rhino 8 with no errors.

PROMPT -- Copy and paste this entire block to Claude Code: You are building a Rhino 8 Python plugin called the Rhino Orthotic Toolkit. Read PROJECT_BRIEF.docx from the repository. Pay attention to the Current Build Status section to understand what has already been completed. For this session, build Session 1 -- Foundation and Plugin Skeleton only. Do not build any geometry tools yet. Deliver the following files: 1. state.py All plugin state as module-level variables. Include every variable listed in Section 8.4 of the brief. Add a reset_all() function that sets every variable back to None or its default value. 2. __plugin__.py Plugin class inheriting from Rhino.PlugIns.PlugIn. Register the dockable panel in OnLoad(). Use the plugin GUID: 'A1B2C3D4-E5F6-7890-ABCD-EF1234567890'. Use the panel GUID: 'B2C3D4E5-F6A7-8901-BCDE-F12345678901'. Plugin name: 'Orthotic Toolkit'. Description: 'Professional orthotic insole design tools for Rhino 8'. 3. panel.py OrthoticPanel class inheriting from Eto.Forms.Panel. Create a TabControl with exactly these eight tabs in this order: Foot Scan, Outline, Arch, Heel Cup, Forefoot, Posting, Thickness, Export. Each tab must contain: - A descriptive label at the top explaining what the tab does - Placeholder controls (at minimum one stubbed button labelled 'Coming Soon' per tab -- this will be replaced in later sessions) - A tooltip on every control At the bottom of the panel, outside the tabs, add a status bar with: - A label showing 'Active Last: None' - A label showing 'Scan: None' - A small 'Select Last' button that will be wired up in Session 2 Use Eto.Forms.DynamicLayout throughout. Do not use fixed pixel sizes. 4. commands/cmd_resetall.py OT_ResetAll command. Calls state.reset_all() and refreshes the panel labels. Print 'Orthotic Toolkit: All state cleared.' to the Rhino command history. 5. OrthoticToolkit.rui Toolbar file with one toolbar group called 'Orthotic Toolkit' containing a single button: OT_ResetAll. Use a simple text macro. Icon can be blank for now -- subsequent sessions will add more buttons. 6. README_INSTALL.txt Plain text file. Step-by-step installation instructions for a non-developer. Must cover: how to install the .rhi, how to open the panel in Rhino, how to dock the panel, and who to contact if it fails. File packaging: Place all files in a folder called OrthoticToolkit/. Zip the folder contents (not the folder itself) and rename the zip to OrthoticToolkit_Session1.rhi. Acceptance test for this session: The .rhi installs without error. Rhino 8 loads without crash. The panel appears in View > Panels. All eight tabs are present. The status bar shows. OT_ResetAll runs without error from the command line. Do not proceed to any geometry tools. This session is foundation only.

### What to Test After Session 1

- Double-click OrthoticToolkit_Session1.rhi -- should install with no errors

- Open Rhino 8 -- no crash or error dialogs on startup

- Go to View > Panels -- 'Orthotic Toolkit' should appear in the list

- Open the panel -- all eight tabs should be visible

- Dock the panel beside the Properties panel -- should dock cleanly

- Type OT_ResetAll in the Rhino command line -- should print the confirmation message

- Close and reopen Rhino -- panel should reload automatically

## Session 2 -- Shoe Last Integration

Goal: Implement the shoe last selection and inverse sole surface workflow. This is the most critical piece of the entire plugin. Every geometry tool built in later sessions depends on this working correctly. Do not move to Session 3 until the last integration passes the acceptance test.

PROMPT -- Copy and paste this entire block to Claude Code: You are continuing work on the Rhino Orthotic Toolkit Python plugin for Rhino 8. Read PROJECT_BRIEF.docx from the repository. Check the Current Build Status section to confirm Session 1 is complete and note any deviations before proceeding. For this session, build Session 2 -- Shoe Last Integration only. Deliver the following: 1. commands/cmd_setlast.py Implement the full OT_SetLast command as described in Section 4 of the brief. Requirements: - Prompt the user to select a Brep polysurface (the shoe last) - Detect the sole face using face normal dot product with Vector3d(0,0,-1) - If no face has a dot product > 0.6, show a dialog: 'Could not detect sole face automatically. Please ensure the last is oriented with the sole facing downward (-Z direction).' and return failure. - Project the sole face boundary to the world XY plane to create the footprint curve - Call create_inverse_sole_surface() with the default cover thickness (2.0mm) - Store all results in state: active_last_brep, sole_face, footprint_curve, insole_top_surface - Add a green preview object of the footprint curve to the document on a layer called 'OT_Preview'. Create the layer if it does not exist. - Update the panel status bar label to show the last object name - Print confirmation to Rhino command history 2. geometry/surface_utils.py Implement create_inverse_sole_surface(sole_face, cover_thickness_mm) as described in Section 4.2 of the brief. Include the mesh offset fallback. Also implement: - get_surface_bbox(surface) -- returns the bounding box - project_curve_to_plane(curve, plane) -- projects any curve to a plane - check_gap_tolerance(srf_a, srf_b, tolerance_mm) -- samples 50 random points on srf_a, measures distance to srf_b, returns True if all distances are within tolerance_mm 3. geometry/mesh_utils.py Implement: - orient_mesh_plantar_down(mesh) -- rotates mesh so plantar face is -Z - get_plantar_boundary(mesh) -- returns the mesh boundary as a curve These will be used by Session 3 but must be written now as surface_utils.py depends on mesh offset logic. 4. Update panel.py Wire up the 'Select Last' button in the status bar to call OT_SetLast. After the command runs, refresh the 'Active Last: ' label with the object name. If OT_SetLast fails, show the label in red: 'Active Last: ERROR -- see command line'. 5. Update OrthoticToolkit.rui Add a button for OT_SetLast to the toolbar. Acceptance test for this session: Open Rhino with an existing shoe last polysurface in the scene. Click 'Select Last' or run OT_SetLast. Pick the shoe last. A green footprint curve appears on the OT_Preview layer. The panel status bar updates to show the last name. Run check_gap_tolerance between the sole face and the inverse sole surface. The result must be True at 0.1mm tolerance. If the gap check fails, debug before marking Session 2 complete.

### What to Test After Session 2

- Select a shoe last -- footprint curve appears in green on OT_Preview layer

- Run the gap tolerance check -- must pass at 0.1 mm

- Try with a last that is not oriented sole-down -- must show the error dialog

- Run OT_ResetAll -- footprint curve should be removed and status bar should reset

- Close and reopen Rhino -- run OT_SetLast again -- must work from a cold start

## Session 3 -- Foot Scan Import and Plantar Extraction

Goal: Implement the Foot Scan tab fully. The user should be able to import an STL foot scan, auto-orient it, and extract a NURBS plantar surface by the end of this session.

PROMPT -- Copy and paste this entire block to Claude Code: You are continuing work on the Rhino Orthotic Toolkit Python plugin for Rhino 8. Read PROJECT_BRIEF.docx from the repository. Check the Current Build Status section to confirm Sessions 1 and 2 are complete and note any deviations before proceeding. For this session, build Session 3 -- Foot Scan Import and Plantar Extraction. Deliver the following: 1. commands/cmd_importscan.py OT_ImportScan command. - Open an Eto file dialog filtered to .stl, .obj, .ply files - Import the file using Rhino.RhinoApp.RunScript with the _-Import command - After import, prompt the user to select the imported mesh object - Store the mesh in state.foot_scan_mesh - Add state.foot_scan_mesh to the document on a layer called 'OT_FootScan' - Update the panel status bar 'Scan: ' label with the filename - If the selected object is not a mesh, show a dialog and fail gracefully 2. commands/cmd_orientscan.py OT_OrientScan command. - Call mesh_utils.orient_mesh_plantar_down(state.foot_scan_mesh) - Update the mesh object in the document - Print confirmation with the rotation angle applied - If the mesh is already within 10 degrees of correct orientation, print 'Scan is already correctly oriented.' and return success 3. commands/cmd_extractplantar.py OT_ExtractPlantar command. - Validate that state.foot_scan_mesh is set. If not, show dialog and fail. - Get smoothing passes value from panel state (default 2) - Call mesh_utils.apply_laplacian_smoothing(mesh, passes) before extraction - Call the plantar extraction algorithm from Section 5.1 of the brief using a 40x20 ray grid - If fewer than 200 intersection points are found, warn the user: 'Low point count ({n} points). Result may be inaccurate. Try re-orienting the scan.' but still proceed - Store result in state.insole_top_surface - Add the surface to the document on a layer called 'OT_PlantarSurface' - Print the point count and surface degree to command history 4. Update geometry/mesh_utils.py Add: - apply_laplacian_smoothing(mesh, passes) -- iterative vertex averaging Each pass: for each vertex, set position to average of neighbour vertices. Use mesh.TopologyVertices for neighbour lookup. - validate_mesh_for_extraction(mesh) -- returns (bool, message) checking that the mesh has faces, is not empty, and has no degenerate faces 5. Update panel.py -- Foot Scan tab Replace the stub content with full controls: - 'Import Scan...' button wired to OT_ImportScan - Orientation preset dropdown: Scanner Default, Rotated 90 X, Rotated 180 Z - 'Auto-Orient' button wired to OT_OrientScan - Smoothing slider: 0 to 5, labelled 'Smoothing Passes', default 2 - 'Extract Plantar Surface' button wired to OT_ExtractPlantar - A read-only status label showing the last extraction result All controls must have tooltips. 6. Update OrthoticToolkit.rui Add buttons for OT_ImportScan, OT_OrientScan, OT_ExtractPlantar. Acceptance test for this session: Import a sample STL foot scan. Run OT_OrientScan -- mesh rotates so sole faces down. Run OT_ExtractPlantar -- a NURBS surface appears on OT_PlantarSurface layer. The surface visually matches the bottom of the foot scan. state.insole_top_surface is not None after extraction.

### What to Test After Session 3

- Import an STL file -- scan mesh appears on OT_FootScan layer

- Auto-orient -- mesh rotates correctly

- Extract plantar -- surface appears on OT_PlantarSurface layer

- Try importing a non-mesh file -- must show error gracefully

- Run OT_ResetAll -- all layers cleared, state reset

## Session 4 -- Insole Shape Tools

Goal: Implement the Outline, Arch, Heel Cup, Forefoot, and Posting tools. These five tools all follow the same pattern -- read from state, add geometry to the insole Brep, write back to state. Build them all in one session as they are interdependent.

PROMPT -- Copy and paste this entire block to Claude Code: You are continuing work on the Rhino Orthotic Toolkit Python plugin for Rhino 8. Read PROJECT_BRIEF.docx from the repository. Check the Current Build Status section to confirm Sessions 1, 2, and 3 are complete and note any deviations. For this session, build Session 4 -- Insole Shape Tools. Implement all five tools: Outline, Arch, Heel Cup, Metatarsal Dome, and Posting. General rules for all commands in this session: - Every command must check that state.active_last_brep is set. If not, show: 'No shoe last selected. Please use Select Last first.' and return failure. - Every command must check its specific prerequisite (e.g. cmd_arch must check that state.insole_outline is set). Show a clear message if not. - All boolean union operations must be wrapped in try/except. On failure: log to command history, show panel warning label in amber, do not crash, leave state.insole_brep unchanged. - After every successful operation, redraw the viewport. Deliver the following: 1. commands/cmd_outline.py -- OT_GenerateOutline Implements Section 5.2 of the brief. Reads: perimeter_offset, toe_extension, heel_extension from panel controls. Writes: state.insole_outline (closed planar curve) Also creates state.insole_brep as an initial flat extruded solid from the outline (extruded downward by cover+shell+base thickness from state). Adds the outline to document on layer 'OT_Outline'. Adds the initial insole Brep to document on layer 'OT_Insole'. 2. commands/cmd_arch.py -- OT_AddArch Implements Section 5.3 of the brief. Reads: arch_height_mm, apex_pct, arch_width_mm, blend_radius from panel. Creates the arch geometry and unions it into state.insole_brep. Updates the OT_Insole layer object. 3. commands/cmd_heelcup.py -- OT_AddHeelCup Implements Section 5.4 of the brief. Reads: cup_depth_mm, posterior_angle_deg, lateral_flare_deg, medial_flare_deg, cup_width_pct from panel. Creates the heel cup and unions it into state.insole_brep. Updates the OT_Insole layer object. 4. commands/cmd_metdome.py -- OT_AddMetDome Implements Section 5.5 of the brief. Reads: dome_count, and for each dome: x_pct, y_pct, height_mm, diameter_mm. For dome_count > 1, auto-space domes evenly in the forefoot region. Unions each dome into state.insole_brep. Updates the OT_Insole layer object. 5. commands/cmd_posting.py -- OT_AddPosting Implements Section 5.6 of the brief. Reads: rf_medial_deg, rf_lateral_deg, ff_medial_deg, ff_lateral_deg, split_pct from panel. Skip any wedge where the angle is 0. Unions wedges into state.insole_brep. Updates the OT_Insole layer object. 6. geometry/brep_utils.py Implement: - safe_boolean_union(brep_a, brep_b, tolerance) -- tries union, returns result or None on failure, logs error - cap_layer(top_surface, bottom_surface) -- creates a closed solid between two offset surfaces using edge lofting - make_wedge_solid(base_curve, angle_deg, axis_vec, height_mm) -- creates a tapered wedge solid from a base curve 7. Update panel.py -- all five tabs Replace stub content in Outline, Arch, Heel Cup, Forefoot, Posting tabs. Use exact parameter ranges from Sections 4.2 through 4.6 of the brief. Every slider must show its current numeric value next to it. Every tab must have an 'Apply' button at the bottom. Add an amber warning label at the top of each tab (hidden by default) that becomes visible and shows text when a boolean union fails. 8. Update OrthoticToolkit.rui Add buttons for all five new commands. Acceptance test for this session: With a shoe last set and plantar surface extracted: Run OT_GenerateOutline -- insole outline and initial flat Brep appear. Run OT_AddArch -- arch geometry merges into insole Brep. Run OT_AddHeelCup -- heel cup appears in insole Brep. Run OT_AddMetDome -- dome appears in forefoot region. Run OT_AddPosting -- wedge appears in rearfoot. At each step, state.insole_brep.IsValid must be True. Deliberately force a boolean failure (set arch height to 999mm) -- must show amber warning without crashing.

### What to Test After Session 4

- Run all five tools in sequence -- insole builds up correctly

- Check state.insole_brep.IsValid is True after each step

- Force a boolean failure with extreme values -- amber warning shows, no crash

- Run OT_ResetAll -- all OT_ layers cleared, state reset

- Run tools without setting a last first -- must show the prerequisite error

## Session 5 -- Thickness, Validation, and Export

Goal: Implement the Thickness tab, the validate command, and all export formats. By the end of this session the plugin must produce a watertight solid ready for CNC or 3D printing.

PROMPT -- Copy and paste this entire block to Claude Code: You are continuing work on the Rhino Orthotic Toolkit Python plugin for Rhino 8. Read PROJECT_BRIEF.docx from the repository. Check the Current Build Status section to confirm Sessions 1 through 4 are complete and note any deviations. For this session, build Session 5 -- Thickness, Validation, and Export. Deliver the following: 1. commands/cmd_thickness.py -- OT_SetThickness Implements Section 5.7 of the brief. Reads: cover_mm, shell_mm, base_mm from panel controls. Updates state.cover_thickness_mm, state.shell_thickness_mm, state.base_thickness_mm. Calls brep_utils.cap_layer() to build three separate layer Breps. Stores results in state.layer_cover, state.layer_shell, state.layer_base. Minimum thickness check: sample 200 random points on top surface, measure distance to bottom surface. If any sample < 2.0mm: - Show warning dialog listing which region is thin (heel, arch, forefoot) based on X/Y position of the thin point - Highlight thin regions by adding a red point cloud to a layer 'OT_Warnings' - Allow user to proceed anyway Updates the OT_Insole layer object with the full layered solid. Displays total thickness in panel as a read-only label. 2. commands/cmd_validate.py -- OT_ValidateInsole Runs a full validation of state.insole_brep. Checks in order: a) state.insole_brep is not None b) brep.IsValid is True. If not, attempt brep.Repair(tolerance). c) brep.IsSolid is True d) Minimum thickness check (same as above, 2.0mm threshold) e) Check for overhangs > 45 degrees by sampling face normals Print a full report to the Rhino command history: 'OT Validation Report:' ' IsValid: PASS / FAIL' ' IsSolid: PASS / FAIL' ' Min thickness: X.Xmm (PASS / WARN)' ' Overhangs > 45deg: N faces (PASS / WARN)' ' Overall: READY FOR EXPORT / ISSUES FOUND' Also show this report in a scrollable Eto dialog. 3. commands/cmd_rocker.py -- OT_RockerOutline Implements the rocker-bottom contact outline from Section 4.8 of the brief. Creates a 2D contact curve on a layer 'OT_RockerContact'. The curve represents the flat contact zone between forefoot and rearfoot tangent points of the insole profile. Offset the result upward by 2mm from the base plane. 4. commands/cmd_export.py -- OT_ExportInsole Implements Section 5.8 of the brief. - Always run OT_ValidateInsole silently first. If Overall result is 'ISSUES FOUND', show a dialog asking user to confirm before proceeding. - Open Eto save dialog with format filter from panel dropdown selection. - Supported formats: STL, STEP (.stp), OBJ, 3DM - For STL/OBJ: mesh the Brep using chord tolerance from panel (default 0.1mm) - For STEP: use Rhino.RhinoApp.RunScript with _-Export - For 3DM: use sc.doc.Export(filepath) - If 'Export by Layer' is selected: export each layer Brep as a separate file with suffixes _cover, _shell, _base - If 'Include Rocker Outline' is checked: run OT_RockerOutline first and include the curve in the export - Print export filepath to command history on success - Show a success dialog: 'Export complete: [filepath]' 5. Update panel.py -- Thickness and Export tabs Thickness tab: - NumericStepper for cover_mm (0.5 to 4.0, step 0.5, default 2.0) - NumericStepper for shell_mm (1.0 to 6.0, step 0.5, default 3.0) - NumericStepper for base_mm (1.0 to 8.0, step 0.5, default 5.0) - Read-only label: 'Total: X.Xmm' - 'Apply Thickness' button - 'Run Validation' button (runs OT_ValidateInsole and shows dialog) Export tab: - Format dropdown: STL, STEP, OBJ, 3DM - Mesh resolution dropdown: Draft (0.5mm), Standard (0.2mm), Fine (0.1mm), Ultra (0.05mm) - 'Export Single Piece' / 'Export by Layer' radio buttons - 'Include Rocker Outline' checkbox - 'Export...' button wired to OT_ExportInsole All controls with tooltips. 6. Update OrthoticToolkit.rui Add buttons for OT_SetThickness, OT_ValidateInsole, OT_RockerOutline, OT_ExportInsole. Acceptance test for this session: Build a complete insole using Sessions 2-4 tools. Run OT_SetThickness -- three layer Breps appear. Run OT_ValidateInsole -- report shows READY FOR EXPORT. Export as STL -- file appears at chosen path. Open the STL in a slicer (Bambu Studio or Chitubox) -- no errors. Export as STEP -- open in Fusion 360 -- shows watertight solid. Export by Layer -- three separate files appear.

### What to Test After Session 5

- Full thickness workflow -- three layer Breps appear correctly

- Validation report -- all checks pass for a correctly built insole

- Export STL -- opens in slicer without errors

- Export STEP -- opens in Fusion 360 as watertight solid

- Export by Layer -- three separate files with correct suffixes

- Rocker outline -- 2D curve appears on OT_RockerContact layer

## Session 6 -- Polish, Packaging, and Final .rhi

Goal: Final polish pass across all tools, complete toolbar with all buttons, packaging into a distributable .rhi file, and writing the full user documentation. This session produces the version that the non-developer end user installs.

PROMPT -- Copy and paste this entire block to Claude Code: You are completing the Rhino Orthotic Toolkit Python plugin for Rhino 8. Read PROJECT_BRIEF.docx from the repository. Check the Current Build Status section to confirm Sessions 1 through 5 are complete and note any deviations. For this session, build Session 6 -- Polish, Packaging, and Final .rhi. Deliver the following: 1. Tooltip audit Every single control in every tab must have a tooltip. Review all panel.py tab classes and add or improve tooltips where missing. Tooltips must explain what the control does in plain English, not just repeat the label. Example good tooltip: 'Sets how high the medial arch rises above the base insole surface. 8-12mm is typical for moderate arch support.' Example bad tooltip: 'Arch height.' 2. Error handling audit Review every command file. Ensure every RhinoCommon API call that can return None has a None check. Ensure every try/except block logs to command history. Ensure no command can cause a Python traceback visible in the Rhino window. Add a global exception handler in __plugin__.py that catches any unhandled exception, logs it to command history with 'OrthoticToolkit ERROR:' prefix, and shows a dialog asking the user to report the issue. 3. Layer management Create a layer_utils.py helper in geometry/: - ensure_layer(name, color) -- creates layer if it does not exist, returns it - clear_layer(name) -- deletes all objects on the layer - set_layer_color(name, r, g, b) -- sets layer colour Update all commands to use ensure_layer() instead of creating layers inline. Use these layer colours: OT_Preview: RGB(0, 180, 0) green OT_FootScan: RGB(100, 180, 255) light blue OT_PlantarSurface: RGB(255, 200, 0) yellow OT_Outline: RGB(255, 100, 0) orange OT_Insole: RGB(0, 120, 200) blue OT_Warnings: RGB(220, 0, 0) red OT_RockerContact: RGB(160, 0, 200) purple 4. Complete OrthoticToolkit.rui toolbar The toolbar must have all 14 commands as buttons with text labels. Arrange them in logical groups with separators: Group 1 -- Setup: Select Last Group 2 -- Scan: Import Scan, Orient Scan, Extract Plantar Group 3 -- Shape: Generate Outline, Add Arch, Add Heel Cup, Add Met Dome, Add Posting Group 4 -- Finish: Set Thickness, Validate, Rocker Outline, Export Group 5 -- Utility: Reset All 5. README_INSTALL.txt -- final version Rewrite for the final release. Include: - System requirements (Rhino 8 for Windows, minimum version 8.0) - Installation steps (numbered, for a non-developer) - How to open and dock the panel - Quick start workflow: set last, import scan, extract plantar, generate outline, add arch, set thickness, validate, export - Troubleshooting: panel not showing, commands not found, scan import fails - Contact/support placeholder 6. QUICK_REFERENCE.txt A one-page plain text cheat sheet with all 14 command names and one-line descriptions. Users can print this and keep it at their desk. 7. Final packaging as OrthoticToolkit.rhi Create the final distributable installer: - Collect all .py files in their correct folder structure - Include OrthoticToolkit.rui - Include README_INSTALL.txt - Include QUICK_REFERENCE.txt - Zip the contents (not the containing folder) - Name the zip OrthoticToolkit_v1.0.rhi Verify the zip structure is correct by listing its contents. Final acceptance test -- run through the complete workflow: 1. Fresh Rhino install (no previous plugin files) 2. Double-click OrthoticToolkit_v1.0.rhi -- installs without error 3. Open Rhino 8 -- panel loads, toolbar loads, no errors 4. Open a scene with a shoe last 5. Select Last -- footprint appears 6. Import STL scan -- mesh loads on correct layer 7. Auto-orient -- mesh rotates 8. Extract Plantar -- surface appears 9. Generate Outline -- insole outline and base Brep appear 10. Add Arch (height 10mm) -- arch merges into insole 11. Add Heel Cup (depth 12mm) -- cup appears 12. Set Thickness (cover 2mm, shell 3mm, base 5mm) -- three layers 13. Validate -- report shows READY FOR EXPORT 14. Export as STL -- opens in slicer without error 15. Export as STEP -- opens in Fusion 360 as solid All 15 steps must pass for Session 6 to be marked complete.

### What to Test After Session 6

- Full 15-step workflow from fresh install to export -- all steps pass

- Every control has a meaningful tooltip

- No Python tracebacks visible during any operation

- Toolbar groups and separators appear correctly

- OT_RockerOutline produces a clean 2D curve

- Export by Layer produces three valid separate files

- .rhi zip structure is correct and installs from double-click

# 1.  Overview and Purpose

This document is the complete specification and technical brief for Claude Code to build the Rhino Orthotic Toolkit as a Python plugin for Rhino 8. The plugin gives clinicians, orthotists, and footwear designers a fully self-contained panel of orthotic insole design tools directly inside Rhinoceros 3D.

This is the Python edition. The plugin is implemented entirely in Python 3 using Rhino 8's built-in CPython scripting engine and the RhinoCommon API, which is fully accessible from Python. There is no Visual Studio, no compilation step, and no .NET SDK required.

KEY GOAL: The finished plugin must produce a solid NURBS polysurface orthotic insole that fits perfectly onto the clinician's existing Rhino shoe last geometry, matching its sole profile precisely, ready for CNC milling in EVA foam or export to a 3D printer.

## 1.1  Why Python

- Rhino 8 ships with a full CPython 3 engine. Python scripts run natively inside Rhino with access to all RhinoCommon geometry and UI APIs.

- Rhino 8's Script Editor can package Python scripts directly into a .rhp plugin file. No Visual Studio or compiler is needed.

- The Eto.Forms UI framework is fully accessible from Python via the Eto module that ships with Rhino 8.

- The .rhi installer format works identically for Python plugins.

- Performance for orthotic geometry operations is more than adequate in Python.

# 2.  Technical Architecture

| Language | Python 3 (CPython, Rhino 8 built-in engine) |
| --- | --- |
| Geometry API | RhinoCommon via import Rhino in Python |
| UI Framework | Eto.Forms via import Eto (ships with Rhino 8) |
| Panel Type | Dockable RhinoPanel registered at plugin startup |
| Commands | Each tool registered as a named Rhino command |
| Distribution | .rhi installer containing packaged .rhp and .rui toolbar |
| Min Version | Rhino 8.0 |
| No Compilation | The .rhp is produced by Rhino Script Editor, not a compiler |

## 2.1  Standard Imports

import Rhino

import Rhino.Geometry as rg

import Rhino.Input.Custom as ric

import Rhino.Commands as rc

import scriptcontext as sc

import rhinoscriptsyntax as rs

import Eto.Forms as ef

import Eto.Drawing as ed

import System

## 2.2  File Structure

- OrthoticToolkit/  (root)

- __plugin__.py  -- plugin registration and GUID

- panel.py       -- dockable Eto panel with 8 tabs

- state.py       -- plugin state singleton

- commands/      -- one .py file per Rhino command (14 files)

- geometry/      -- geometry helpers: mesh_utils.py, surface_utils.py, brep_utils.py, export_utils.py, layer_utils.py

- OrthoticToolkit.rui  -- toolbar

- README_INSTALL.txt

- QUICK_REFERENCE.txt

# 3.  Shoe Last Integration

CRITICAL: Implement shoe last integration first in Session 2. Every other tool depends on it.

## 3.1  Workflow

- User clicks Select Last in the panel status bar

- Plugin prompts user to pick a Brep polysurface (the shoe last)

- Plugin analyses Brep faces to find the sole face using face normal dot product with Vector3d(0,0,-1)

- Plugin projects sole face boundary to world XY plane to get the footprint curve

- Plugin calls create_inverse_sole_surface() with the cover thickness offset

- A green preview footprint curve is added to the OT_Preview layer

- Panel status bar updates to show the last name

## 3.2  Inverse Sole Surface -- Python Implementation

def create_inverse_sole_surface(sole_face, cover_thickness_mm):

srf = sole_face.DuplicateSurface()

offset = rg.Surface.Offset(srf, -cover_thickness_mm,

sc.doc.ModelAbsoluteTolerance,

rg.SurfaceOffsetMode.Loose, True)

if offset is None:

mesh = rg.Mesh.CreateFromSurface(srf, rg.MeshingParameters.Default)

mesh.Offset(-cover_thickness_mm)

return rg.Brep.CreateFromMesh(mesh, True)

return offset

# 4.  Tool Specifications

## 4.1  Foot Scan Import and Extraction

- Import STL/OBJ/PLY via Eto file dialog and RunScript _-Import

- Auto-orient: face normal dot product cluster detection, rotate to -Z

- Laplacian smoothing: iterative vertex averaging using mesh topology

- Plantar extraction: 40x20 ray grid cast downward, NurbsSurface.CreateThroughPoints()

## 4.2  Insole Outline Generator

- Get Brep edge curves, join, project to XY plane

- Offset using Curve.Offset() with perimeter, toe, and heel values

- Store as state.insole_outline (closed planar curve)

## 4.3  Arch Height Mapping

- Cubic Bezier spine along medial edge with raised apex

- Extruded laterally to arch width, blended with surface fillets

- Boolean union into state.insole_brep

## 4.4  Heel Cup Designer

- Rearmost 30% of outline defines heel region

- Lofted wall surfaces from depth, angle, and flare parameters

- Boolean union into state.insole_brep

## 4.5  Metatarsal Dome Tool

- Hemisphere from Sphere.ToBrep() trimmed at equator

- Oriented to insole surface normal, scaled to diameter and height

- Boolean union each dome into state.insole_brep

## 4.6  Posting and Wedging

- Split outline at rearfoot/forefoot boundary

- Planar wedge solids rotated by angle around medial/lateral axis

- Boolean union into state.insole_brep

## 4.7  Thickness Control

- Offset top surface downward by cover, shell, and base amounts

- Cap each layer with brep_utils.cap_layer()

- Minimum 2.0mm thickness check with 200 sample points

## 4.8  Export

- STL/OBJ: Mesh.CreateFromBrep() with chord tolerance, then RunScript _-Export

- STEP: RunScript _-Export with .stp extension

- 3DM: sc.doc.Export(filepath)

- Rocker outline: 2D tangent-point contact curve projected to flat plane

# 5.  Complete Command Reference

| Tool | Command | File |
| --- | --- | --- |
| Shoe Last Setup | OT_SetLast | cmd_setlast.py |
| Foot Scan Import | OT_ImportScan | cmd_importscan.py |
| Auto-Orient Scan | OT_OrientScan | cmd_orientscan.py |
| Extract Plantar | OT_ExtractPlantar | cmd_extractplantar.py |
| Insole Outline | OT_GenerateOutline | cmd_outline.py |
| Arch Height | OT_AddArch | cmd_arch.py |
| Heel Cup | OT_AddHeelCup | cmd_heelcup.py |
| Metatarsal Dome | OT_AddMetDome | cmd_metdome.py |
| Posting / Wedge | OT_AddPosting | cmd_posting.py |
| Thickness | OT_SetThickness | cmd_thickness.py |
| Validate | OT_ValidateInsole | cmd_validate.py |
| Export | OT_ExportInsole | cmd_export.py |
| Rocker Outline | OT_RockerOutline | cmd_rocker.py |
| Reset All | OT_ResetAll | cmd_resetall.py |

# 6.  Manufacturing Outputs

## 6.1  EVA Milling (CNC)

- Export as STEP or high-resolution STL (chord tolerance 0.05 mm)

- Stock allowance option: 0.5 mm outward offset for finishing passes

- Layer export for bilayer EVA milling from different densities

## 6.2  3D Printing (FDM / SLA)

- Export as watertight STL (0.1 mm SLA, 0.2 mm FDM)

- Build orientation: insole top surface faces up automatically

- Overhangs > 45 degrees flagged in validation before export

# 7.  Acceptance Criteria

The plugin is complete when all of the following are true:

- .rhi installs cleanly on Rhino 8 by double-click with no errors

- Panel appears in Rhino panel list and docks correctly

- Selecting a shoe last and pressing Extract Inverse Sole produces a surface within 0.1 mm gap tolerance of the last

- STL foot scan import and plantar extraction completes within 15 seconds

- All eight tool tabs function and produce valid geometry

- Exported STL opens in Chitubox and Bambu Studio without errors

- Exported STEP opens in Fusion 360 as watertight solid

- OT_ValidateInsole returns READY FOR EXPORT for a correctly built insole

- All panel controls have tooltips

- No Python tracebacks visible during any normal operation

Rhino Orthotic Toolkit  |  PROJECT_BRIEF.docx  |  v3.0  |  March 2026  |  Read this document at the start of every Claude Code session